## Slide 2: Update on Design Progress
Initial Design Phase (30%) Completed
  Submitted both projects to FDOT
    Received minor comments on NE 31st Court
    Sample Road currently in FDOT review
Initial Design
  Design project geometry (Roadway and Bridge)
  Bridge Hydraulics Study
  Environmental Assessment

## Slide 3: Initial Design Highlights
Tasks after Initial
  Performed Seagrass Survey
  Submitted US Army Corps of Engineers Permit Applications
    Long lead time
  Starting into Utility design
      Preliminary design and cost for Hillsboro Watermain relocation
      Starting into design of Broward County Utility relocations
      Preliminary coordination with future Broward County Raw water project
Next Steps
  Public Outreach
  Continue into Final Design

## Slide 4: NE 31st Court – Design Highlights
Utilize Temporary Bridge to maintain a single lane of access
Connect to adjacent seawalls within City Roadway & Canal R/W
Avoid conflicts with BC Lift Station
Increasing vertical clearance under the bridge
Minimize traffic impacts to Lighthouse Drive through construction

## Slide 5: Why a Temporary Bridge
Lighthouse Drive over Ibis Waterway
  Maintain Access Through Construction

## Slide 6: Temporary Bridge
Assembled on site
Launched into place

## Slide 7: Temporary Bridge

## Slide 8: NE 31st Court – Construction Phase 1

## Slide 9: NE 31st Court – Construction Phase 2

## Slide 10: NE 31st Court – Construction Phase 2 Showing Crane on Barge

## Slide 11: NE 31st Court – Construction Phase 3

## Slide 12: NE 31st Court – Construction Phase 4

## Slide 13: Sample Road – Design Highlights
Utilize Temporary Bridge to maintain a single lane and Pedestrian access
Connect to adjacent seawalls within City Roadway & Canal R/W
Decrease approach slope to meet ADA

## Slide 14: Sample Road – Construction Phase 1

## Slide 15: Sample Road – Construction Phase 2

## Slide 16: Sample Road – Construction Phase 2 Showing Crane on Barge

## Slide 17: Sample Road – Construction Phase 3

## Slide 18: Sample Road – Construction Phase 4

## Slide 19: Approach to Public Outreach
Present and keep elected officials and City staff informed
Partner with City staff to meet with and inform adjacent homeowners individually
  Collect input from adjacent residents
  Landscaping/Irrigation on City R/W
    Maintaining vessel access
    Traffic Impacts
Public Outreach Meeting
  Traffic Impacts
  Construction noise

## Slide 20: Sample Road Rendering

## Slide 21: Sample Road Aerial Rendering
Looking Southeast

## Slide 22: Questions?
22
Looking Southeast